DLP Security Enterprise Roadmap Proposal

Introduction

This is a proposal for an initial 5 week engagement including Analysis and Implementation of a selected Data Loss Prevention (DLP) solution.  We will assess Corporate’s current data management strategy and identify gaps from both a business policy and data loss standpoint. These activities will provide Corporate with a highly effective, streamlined policy management solution for protection of information assets.

Initial Security Enterprise Roadmap

This proposal focuses on data management practices at the subject area, information group and system level. This examination will show how information assets are exposed or protected from inherent and external risk. This will provide Corporate with insight into:

- Execution of RFP Process

- How Consumer and Employee data originates

- How applications and user communities access and process Consumer and Employee data

- What various levels of access and authority are applied within each user community

- What vendors and third parties have access to Corporate data

- What policies are in place today with key stakeholders

- What policies affect key stakeholders as identified by the DLP solution

- Where the policy gaps are

- Which new policies and processes are required

- How to continuously monitor and enforce newly developed policies and processes

- Technical oversight of product implementation and configuration per policies

- Managed application administration as desired

This engagement involves utilizing a phased approached as described below:

1. RFP Phase – including scoring the RFP responses, limiting the list of vendors and overseeing the technical evaluation of the selected applications

2. Discovery Phase- including Data Loss Prevention Analysis based on results from initial     deployment of DLP product, existing policy discovery, and subsequent policy gap analysis

3. Analysis Phase- including development of policy maps for causal processes, identification of disconnects, and creation of a remediation strategy for the policy gaps identified in the Discovery phase by The Service Delivery team

4. Implementation Phase – including oversight of the technical installation and configuration per the policies defined of the applications selected, as well as the planning and execution of needed end user education

5. Operation Phase – including administering the application and events at whatever level is desired in the ongoing operational state

Deliverables - The following identifies high-level deliverables to be prepared and presented as part of this engagement:

- Scored RFP responses

- Scored technical evaluation

- Existing policy inventory

- Policy-to-issue high-level mapping (organizational level)

- Policy gap analysis

- Detailed Policy/process-to-gap mapping

- Policy/process deficiency inventory

- Controls & metrics effectiveness scorecard

- Policy & process improvement strategy

- Technical implementation and configuration oversight

- End user education planning and education

### Resources

The engagement will incorporate both Service Delivery Resources and Corporate Subject Matter experts. Due to the relatively short nature of the engagement, Corporate’s ability to provide access to key staff will be critical to meeting engagement deadlines and deliverables.

### Work Plan

The work plan is based on a 5 week engagement. The 5 weeks will be completed within an 8 week calendar window commencing with a mutually agreed upon start date. Each week has specific deliverables associated with it, identified below.

| Week | Topic | Deliverable |
| --- | --- | --- |
| 0+ | RFP Process | Scored RFP Responses Technical evaluation execution and scoring |
| 1-3 | Discovery | Identify/Interview Key Stakeholders Identify current policies utilized/responsible departments Identify Data sources (workflows) and User Communities An overview of current situation and gaps in business policy Run DLP product, utilize up to 25 product policies optimized, turn on new policies |
| 4 | Analysis | Refine new policies, eliminate false positives (meeting with key stakeholders) |
| 4 | Analysis/Implementation | Define specific notification and escalation processes |
| 5 | Analysis/Implementation | Create reports to key stakeholders; initial policy development to key stakeholders |
| 5 | Final Recommendations | Presentation of Summary Findings and Wrap-up |

### The Service Delivery team proposes the above outlined engagement on a fixed bid basis of $---. All reasonable travel expenses will be charged.

### Adding information for Managed Services………..

### The Service Delivery team has entered into discussions with Corporate to provide a managed services support of Information Protection software. This managed service support will provide expertise in the review and analysis of the information generated by the Information Protection software.

### The Service Delivery team and Information Protection

### The Service Delivery team provides a managed services offering to organizations wanting to outsource review and analysis of the various products of their Information Protection services. The Service Delivery team’s Managed Services activity can easily provide support in review DLP incident logs. The process will act as a first line identification of potential policy breaches and separate those incidences from possible false positives identified in the logs.

### This activity will be performed offsite by way of a Corporate provided VPN connection to the two locations that are being monitored by the DLP Appliance. The two sites will be reviewed by a first line log analyst who will work in conjunction with a The Service Delivery team Senior Security Analyst to review Corporate incident logs and escalate those incidents that action needs to be taken or was taken by existing DLP Policies. It is estimated base solely on like or similar engagements that this process will take approximately 10 hours per week billed at 200 dollars per hour. Actually time required will be based on the number of incidents that violate Corporate Policy.

### The Service Delivery team also provides additional services that target policy creation, refinement, and enforcement. We are very experienced and helping organizations streamline policies and processes ultimately reducing incident logs. Below are examples of other solutions we offer:

- Refining network traffic classification

- Identification of Information Content use to support Policy refinement

- Development of new information classification schemes.

- Refining existing Policies to reduce false positives in the security logs

- Develop new policies to better support existing content or new content as it is exposed to various user communities.

Onsite services are also available at a slightly higher cost.

Deliverables - The following identifies high-level deliverables to be prepared and presented as part of the managed services:

- Generate Log reports based on the DLP periodic reporting services.

- Escalation of validated critical policy violations.

Summary

The Service Delivery team proposes to provide an off site Security Risk Analyst to support first line security policy violation identification and related reporting / notification services. In addition, The Service Delivery team will provide a Senior Security Analyst to audit the analysis and violation identification.