| Sample DOP Upgrade |
| --- |
| Implementation Window Tasks |
| Implementation Window: |  |
| Please notify stakeholders immediately if there is an unexpected delay during implementation |
| List of Common Contacts: |
| Name | Work | Cell | Home |

| Pre-Implementation Tasks: (A day or few hours before the implementation time) |
| --- |
| ID | Task Description | Dates: 8/10/15 - 8/11/15 | Responsible Group / Person | Comments |
|  |  | Start Time End Time |  |  |
| 1 | Perform DB hot-backup | 16:00 | 21:00 | IBM DBA | Backup takes about 5 hours |

| Implementation Tasks: (during Implementation or release window) |
| --- |
| ID | Task Description | Dates: 8/14/15 - 8/15/15 | Responsible Group / Person | Comments |
|  |  | Start Time End Time |  |  |
| 1 | Open the bridge and notify Help Desk of start of implementation | 21:00 |  |  |  |
| 2 | Stop and begin upgrade on servers: | 21:05 | 2:00 | Dev, DBA, WAS, UNIX |  |
|  | Database Server |  |  |  |  |
|  | Application Servers |  |  |  |  |
|  | Web Servers |  |  |  |  |
|  | Siteminder Link Servers |  |  |  |  |
| 3 | Start servers for verification and testing: | 2:01 | 2:30 | Dev, DBA, WAS, UNIX |  |
|  | Database Server |  |  |  |  |
|  | Application Servers |  |  |  |  |
|  | Web Servers |  |  |  |  |
|  | Siteminder Link Servers |  |  |  |  |
|  | HACMP fail-over |  |  |  |  |
|  | Verify DB Permissions are correct for Views and Funcitons |  |  |  |  |
| 4 | Go-No-Go Decision 1 - If Go, continue to step 6 | 2:31 | 3:00 | Dev, Rem Adm |  |
| 5 | Go-No-Go Decision 1 - If No-Go, Begin back out procedures on affected servers, checkpoint, then stop further upgrades | 3:01 | 5:30 | UNIX |  |
| 6 | Stop and begin upgrade on servers: | 3:01 | 8:00 | Dev, DBA, WAS, UNIX |  |
|  | Database Server |  |  |  |  |
|  | ISM Application Servers |  |  |  |  |
|  | Web Servers |  |  |  |  |
| 7 | Start servers for verification and testing: | 8:01 | 8:30 | Dev, DBA, WAS, UNIX |  |
|  | HACMP fail-over |  |  |  |  |
|  | ISM and Application Servers |  |  |  |  |
|  | Web Servers |  |  |  |  |
|  | Verify DB Permissions are correct for Views and Functions |  |  |  |  |
| 8 | Go-No-Go Decision 2 - If Go, Perform Post Implementation Tasks, and upgrade is complete. Stop | 8:31 | 9:00 | Dev, Rem Adm |  |
| 9 | Go-No-Go Decision 2 - If No-Go, Begin back out procedures on affected servers, checkpoint, stop | 8:31 | 11:00 | UNIX |  |
|  | PROD (NDC): |
|  | Application Servers: |
|  | Database Servers: |
|  | Web (Mid-Tier) Application Servers: |
|  | Tools Servers: |
|  | Siteminder Link Servers: |