# UAT Test Plan

# Overview

This document is the detailed test plan. The test plan describes the scope, approach, resources, environments and schedule that will be taken for the multi-level testing for integration, system /functional and user acceptance testing for the entire project.  This document will identify which items to be tested, testing tasks to perform, personnel needed to execute the plan, and the associated risks with this plan. The document will describe the preparation, control and evaluation effort that will be completed within this project.

## Scope

What is being tested?

Corporate Extranet Users - internal corporate users, other internal corporate users, non-corporate users.

System Testing we will cover testing of following scenarios

Extranet to Intranet Corporate handshake.

Regression Testing will cover testing for all other existing Users functionality.

What is not being tested?

- All other functionalities in John Corporate Custom Performance and Software Delivery System except above mentioned will remain unaffected.

## Preconditions

Preconditions are items imposed on the test process from an external source.

- The requirements will be delivered to the test team by:

  - The development will be completed (with unit testing reviewed):

  - Test environments will be available on:

  - Deadline has been established for implementation on

  - Available resources for budget, personnel and time

    - Additional preconditions:

    - 1

    - 2

    - 3

## Assumptions

Assumptions describe conditions that are imposed upon the test process.

- Test Team must be kept informed of changes to the test basis

- If testing time increases then resources will need to increase or date needs to be changed to reflect

- If tasks prior to the Testing Phase goes beyond project dates, testing will not be cut

- Business SMEs available to provide assistance when needed

- Technical support for fixing defects and migrating test object to correct environment

- Infrastructure support for maintaining environment and data

## Starting points

- All Preconditions will be met

- Before delivering the test object, the unit tests must be completed and reviewed with the Test Team

- Test cases written, reviewed and approved

- Test management tools are set up and resources have access to test project information

# Test Basis

Project Documentation

- Requirements/Use Cases

- Mock-ups

- System and Integration test cases

A testability review will be completed on project documentation as listed above to determine the quality, or testability.  The purpose is to provide feedback to project team members in order to improve current and future documentation and find deficiencies in project documentation at an early stage to prevent rework at a later stage in the development life cycle.

# Test Strategy

The <project team> met, on <meeting time>, to create the risk based test strategy.  The Test Lead facilitated the meeting and the following quality characteristics, listed in priority order, were determined to have the highest risk for the project.   A definition of each quality characteristic has been provided.

| Quality Characteristic | Priority | Definition |
| --- | --- | --- |

Details regarding the test levels, subsystems, and test specification techniques are available in the Risk Based Test Strategy document located in the project folder.

# Test Organization

The test process will be part of the Test Lead’s responsibility.  They will report weekly to the project manager and business area and if requested, ad-hoc reporting.

## Organizational Structure

## Test team organization

| Role | Name | System or Feature to be Tested |
| --- | --- | --- |
| UAT tester |  |  |
| SYSTEM tester |  |  |
| UNIT testing |  |  |

## Communication

- Communication email will be sent to the users.

## Training

Project test team will not require any training.

- Test Deliverables

## Project documentation

Test Plan

- Defect tracking and reporting

- Weekly status reports

- Test Progress Report

- Test End Report

- Ad-hoc reporting

Each version up to approval will be saved and archived as needed.

## Storage

All testing documentation will be located on the network at the following locations.

- Users– Corporate Custom Performance Shared Drive

All test cases, test scenarios and associated defects are housed in a centralized Sharepoint site under the project folders.

# Control

## Control of infrastructure

The control of the infrastructure is the responsibility of the Test Lead with maintenance and set up provided by the technical team.

- Changes in the infrastructure may be implemented only with the consent of the Test Lead.

## Control of test deliverables

The following deliverables will be distinguished for the test project:

External deliverables

- Test basis

- Test environment

Internal deliverables

- Test Plans

- Physical and logical test specifications

- Test Scenarios, test cases with expected results

- Execution and defect reports

The control of the external deliverables is an external responsibility by the project.  Any changes to the test basis must follow the change request process determined for the project.

Control of the internal test deliverables is the responsibility of the test lead. The test lead will be responsible for creating, delivering, archiving, and maintaining the internal deliverables.

Test cases will be executed in Quality Center and results are stored in Quality Center.

- Defects/Incidents

- Defect Management

- When a tester finds a defect, the tester enters it in Quality Center and assigns it a preliminary severity. Defects will be discussed at the defect management meeting, to establish a firm severity and priority.  In addition, defects are assigned to specific individuals for fixing.

When a UAT tester finds a defect, they will fill out the UAT Incident Report form, either the Word version of the Excel version, and submit the defect to the test lead.  The Test Lead will verify that the defect exists and enter it into Quality Center and assign it to the Technical Lead.  The remaining process will be in effect for UAT defect management for assigning severities and priorities.  This process for UAT will only be used for those who do not have access to Quality Center.

The definitions of Severity and Priority levels are:

| Severity | Meaning |
| --- | --- |
| 4-Critical | A system malfunction exist which prevents testing from carrying out one or more critical business operations. No work-around exist. |
| 3-High | A system malfunction exist which restricts or prevents testing from carrying out one or more important but not critical business operations. A work around may exist but it is either incomplete or cumbersome to use. |
| 2-Medium | A system malfunction exist which restricts or prevents testing from carrying out one or more non-critical business operations. A work-around exist and provides an adequate alternative solution. |
| 1-Low | A small or cosmetic fault; no work-around is necessary. |

Defects will be prioritized within each severity level.

If there are more defects that development can not fix within the scheduled timeframe for that iteration, the test lead will hold a meeting to review the current defects with the project team, and discuss/assigned a priority to each.

- High = Defect must be fixed and deployed prior to the next iteration.

- Medium = Defect can wait to be fixed until the following iteration.

- Low = Defect can wait to be fixed when possible, and if time permits (may be held for future release or project)

### Defect Status Assignment

Defects are assigned a status at each phase in the defect lifecycle. The following describes each status and when and by whom it may be assigned.

| Status | Phase | Role |
| --- | --- | --- |
| New | Initial creation, used when the person opening the defect does not also assign it. | Testers, Data Analyst, End Users |
| Open | After initial creation, used when being reviewed but not yet “assigned” to a responsible party for action. | Testers, Tech Lead |
| Assigned | Used when being “assigned” to the responsible party to analyze/ fix the defect. This includes if a developer determines that it is not a software issue and needs to assign it back to the tester but there is no “Fix” to perform. | Test Lead, Developer, Tech Lead |
| Fixed | Used by the developer to indicate that a fix is complete and ready for testing | Developer |
| Testing | Set by the Test Lead or tester to indicate that a fix is accepted from development into testing. | Test Lead, Testers |
| Closed | Used to indicate test approval and closure of fix. | Test Lead |
| Deferred | Used to indicate that the defect will not be fixed in the current release but will be moved to a later release | Test Lead |
| Rejected | Used to indicate that the issue after further analysis is NOT a defect. | Test Lead, Developer |
| Re-opened | If a previously closed issue presents itself again, the defect will be set to Re-open, to indicate that this was previously fixed, tested, and closed. | Test Lead, Testers, Developers, End Users |

### Defect Exit Criteria

### Define the criteria that will be used to determine when testing has been completed and the application is ready for implementation

### Tracking and Monitoring

The metrics for tracking in this testing project are:

- Total # of test cases to be executed

- # of test cases executed (as a % of total # of test cases)

- # of test cases passed (as a % of # of test cases executed)

- # of test cases failed (as a % of # of test cases executed)

### Testing Metrics

This testing project will also collect weekly metrics for defect management as shown below:

- # of defects opened this period

- # of defects closed this period

- Total # of defects that are open

- Total # of severity 4 defects that are open

# Threats, Risks and Mitigations

| Risk | Consequence | Mitigation Items |
| --- | --- | --- |
| Number of Resources |  |  |
| Resources brought in too late |  |  |
| Methodology |  |  |
| Environments | Other projects conflict and/or have higher priority |  |
| New technology |  |  |
| New resources |  |  |
| Fixed Project end date |  |  |

Integration Test

Integration testing is a test level where logical sets of code, programs or modules are tested together in a controlled test environment.

The integration test will be performed by the developer with assistance of the test analyst as needed. The developer is responsible for creating test cases and executing the test cases on the completed code.

Integration testing can begin when coding is complete and unit testing has been reviewed on logical classes, modules or programs that are ready to be integrated and executed together.

Integration testing will be complete when all integration tests have been executed and application is ready for system testing.

## System Test

System testing is a test level that will be executed in a controlled test environment to ensure that the test object meets the stated requirements.

The system test will be performed by the test organization with assistance from the business SME as needed.  The test organization is responsible for creating test cases and executing these tests in a controlled environment.

System testing can begin when:

- Coding is complete and unit testing has been reviewed by the test organization.

- The test object has been moved to the test environment designated for system testing

- The test cases written and reviewed for coverage and completeness

System testing will be complete when:

- All tests have been executed

- Application has been sufficiently tested to meet requirements

- No outstanding critical defects remain open

- Business acceptance criteria is met

## User Acceptance Testing

User Acceptance Testing (UAT) is a test level that is executed in an environment that simulates production, to ensure that the completed application is functional and meets the requirements and business processes.

The UAT is performed by an assigned resource from the business or business team.  The business is responsible for providing test cases and test data as needed to execute the UAT tests.  The test organization will coordinate this effort as needed and is available to help in execution or review.

User Acceptance Testing can begin when:

- System testing is complete and has been reviewed by the business

- The test object has been moved to the test environment designated for UAT

- The test cases and test data have been identified by the business

User Acceptance Testing will be complete when:

- All tests have been executed

- Application has been sufficiently tested to meet requirements and business processes

- No outstanding critical defects remain open