## Slide 1: Autosys R11.3.5 Upgrade

## Slide 2: Autosys New Features
Autosys R11.3.5x Benefits
Autosys R11.3.5x, is a fully supported distributed scalable workload scheduler.
  The new workload automation is a solution that enables organizations to combine and use disparate processing silos into an end to end, cohesive, orchestrated workflow. The goal of workload automation is to enable IT management to gain application visibility and accessibility across their computing environment. This allows management to automate services within their critical computing resources, enabling greater compliance with service level requirements.
Autosys run jobs more reliably, efficiently and has significantly improved job monitoring capability with
    Enhanced Workload Agent functionality:
          New job types,
          New virtual resourcing capability,
          New resource monitoring functionality, And must start/must complete alarms.
A fully three tiered solution that provides role-based access to all objects within the Workload environment
Autosys R11.3.5x will meet current and future technical, security and audit control requirements

## Slide 3: Jobs
AIS Jobs
Autosys Scope by Lines of Business
Instance | Env. | job count
Instance* | Env. | job count

## Slide 4: Autosys Migration Approach
Business case to aquire additional hardware if required for standalone systems
Architect systems to conform to Current 'Corporate' Disaster Recovery Model
Build Environment
Job definitions are scanned using JIL scanner to identify non-R11 compatible job definitions.
Application owner testing of Jobs on R11
Migrate Jobs:
  Development,
  QA / UAT
  Production Jobs

## Slide 5: Estimated Level of effort
  Jobs will be migrated using 12 waves. 3 weekends per month, for 4 months
  1 PM per wave executing phased steps
      Cleanup - Identify and sunset jobs that have not run in more than 15 months. (Estimate 15% based on IS)
      Application & System testing
      Signoff
      Staging
      Migration
      Cleanup
  Each wave should be able to complete 5K – 10K jobs.
  Each wave will encounter some fallout and staffing should be available to clean those jobs up at the end of each wave